Big Dave Project Vision

Dave hired a local company a few months ago to build a website, but they spent the budget writing up the requirements (surprise!) and never got around to actually building the website (sheesh!).

# Fortunately, Dave has come to us for help.

Sitting down with Dave, we ask him to list all the features he would like to see on his website. This is nothing too deep—just high-level descriptions of features he would like his website to have and things he would like it to do.

*First, I want the website to be a place for the local scene. Somewhere the kids can come and check out upcoming events—surf competitions, lessons, things like that.*

*Second, I need a place to sell merchandise. Boards, wet suits, clothes, videos, and things like that. But it’s gotta be easy to use and look really good.*

*Third, I’ve always wanted a webcam pointing at the beach. This way, you don’t have to come down to check out the conditions. You can just open your laptop, go to the website, and see whether it’s worth getting up. This also means the website has to be fast.*

## Work to do in teams

First one of you will be the product owner, just pretend the user is not there and the PO knows all what Dave would like.

1. Work on a Inception Deck (1 hour)
2. Write the themes and user stories needed for one Epic (1.5 hours)
3. Prepare a Release Planning (30 min)
4. Prepare a 2 hours Sprint (15 min)
5. Do you first sprint. (1.5 hours)
6. Sprint Review (30 min)

That’s all